# QA Metric Report

Prepared by Larissa Goh

Metric:

During the Test Case Development & Test Execution Phases, we tracked the number of reruns due to errors/inaccurate data.

| Operating System | Expected Runs | Reruns | Total Runs | Per OS rerun rate (Reruns ÷ Total Runs) |
| --- | --- | --- | --- | --- |
| Ubuntu | 5 | 12 | 17 | 70.6% |
| Fedora | 4 | 2 | 5 | 40.0% |
| Kali | 4 | 5 | 8 | 62.5% |

Note: These do not include runs used to determine the optimal bitrate value.

Summary:

Rerun rates were 70.6% (Ubuntu), 40.0% (Fedora), and 62.5% (Kali), mainly due to early script/data issues.

- Ubuntu’s rate was the highest as it was our first operating system, and exposed issues that would have also appeared across the other two operating systems if they weren’t solved in advance.

- Ubuntu required later reruns due to data inconsistencies that were ironed out once the iteration with Fedora was started.

- On Kali, a portion of reruns were due to accidental data deletion.

For full details, please see the Issue Log.