Mentor / Client Meeting

| Client/Project: | Raymond Lutui - Network Performance Evaluation on Linux Based Operating Systems |  |
| --- | --- | --- |
| Purpose: | Meeting with Mentor/ Client for Project Progress Update |  |
| Meeting called by: | Thomas Robinson |  |
| Location: WZ902 | Date: 31/07/2025 | Time: 1:30 pm – 2:00 pm |
| QA: | Version: 1.0 | Minutes Reviewed By: Larissa |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Thomas Hugh Robinson | Team Leader |
| Nathan Quai Hoi | Team Member |
| Win Phyo | Team Member |
| Zafar Azad | Team Member |
| Larissa Goh | Team Member |
| Charmi Patel | Team Member |
| Kylie Afable | Team Member |
| Daniel Vaipulu | Team Member |
| Raymond Lutui | Client |
| Absent |  |
| Names | Representing |

MINUTES DETAILS

| Minutes prepared by: Larissa & Charmi | Minutes circulation to: All Team members |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Roll call of attendees | Thomas | 2 minutes |  |
|  | Discuss project status and next steps | Thomas | 5 minutes |  |
|  | Raise issues and/or concerns | Thomas | 15 minutes |  |
|  | Discussion of any important topics brought to attention | Thomas | 15 minutes |  |
|  | Discussion of any indirectly relevant (“parked”) items | Thomas | 5 minutes |  |
|  | List of actions items from meeting | Thomas | 2 minutes |  |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | Individual reflective report: - Start immediately, work through its section by section - Content should be based on work logbooks - Understandable if worklog doesn't reach 300 hours |
|  | Poster: - Discussion to begin in Week 8 - Format A2 - Mock presentation scheduled for week 10 - Final poster presentation in week 13 - Introduction, only text requirement - Use more images/visuals, ensure it's easy to understand |
|  | Client Feedback: - Use template - Use less words more images |
|  | Portfolio: - Remove Unnecessary documents - Ensure portfolio follows the structured folders |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Individual reflective report | All Team Members |  |  |
| 2. |  |  |  |  |
| 3. |  |  |  |  |

Next Client/ Mentor Meeting

| Date: TBA |  | Time: TBA |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | Fedora testing results |  |
| Action Items to be discussed in the next meeting: |  |  |