Team Meeting

| Client: | Raymond Lutui |  |
| --- | --- | --- |
| Project: | Network Performance Evaluation on Linux Based Operating Systems |  |
| Purpose: | Debrief after Mid-Semester Review and Discussion for Fedora OS |  |
| Meeting called by: | Thomas Robinson |  |
| Location: WZ701 | Date: 18/06/2025 | Time: 3:30pm – 4:30pm |
| QA: Larissa Goh | Version: 1.0 | Minutes Reviewed By: Thomas |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Thomas Robinson | Project Leader |
| Win Phyo | Project Member |
| Kylie Afable | Project Member |
| Zafar Azad | Project Member |
| Larissa Goh | Project Member |
| Charmi Patel | Project Member |
| Nathan Quai Hoi | Project Member |
| Absent |  |
| Names | Representing |

MINUTES DETAILS

| Minutes prepared by: Win Phyo | Minutes circulation to: Project Team |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Roll Call of Attendees | Thomas | 2 minutes |
|  | Team Meeting Debrief | Thomas | 10 minutes |
|  | Raise issues and/or concerns | Thomas | 10 minutes |
|  | Discussion of any important topics brought to attention | Thomas | 15 minutes |
|  | Remaining Tasks Overview | Thomas | 10 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Team contribution | Thomas, Kylie | Completed |
|  | Finalising Proposal Document | Thomas, Win, Nathan, Larissa, Kylie | Completed |
|  | Status report | Zaf, Charmi | Completed |
|  | WBS | Thomas, Win | Completed |
|  | Gantt Chart Updated Project Schedule | Nathan, Win | Completed |
|  | Quality Assurance | Kylie, Larissa | Completed |
|  | Presentation Slide | Charmi, Kylie | Completed |
|  | Mid-term Review Submission | Thomas | Completed |
|  | Mid-term Review Presentation | All Team members | Completed |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | Discussion on finding the theoretical reasons behind the results of evaluation - How are the differences between TCP and UDP affecting the network performance? - What is going on behind the scenes when running the evaluations? - Documenting the differences between the IPv4 and IPv6 - How are the evaluation runs resulting in what we have in terms of the performance metrics? - Average Delay, Jitter, Throughput and Packet loss - How is the hardware affecting the results? - What role does the operating system play in terms of the evaluation results and what is impacting the network performance? We decided to do more research in terms of understanding the project in depth of the project to know the expectation of the network performance in certain test cases. |
|  | Discussion on ensuring that the team documents every detail of the project from the hardware used as well as the explanation behind the results. |
|  | Discussion on splitting the roles for each task on Test Environment Setup and Test Execution phases. Zaf and Larissa volunteered for the installation of Test Environment Setup for Fedora. Kylie, Charmi, and Nathan will be working on the installation for Kali on the two routers. |
|  | Discussion on ensuring keeping up to date with all the documents and QA Plan. |
|  | Reorganisation of the Team Portfolio. |
|  | Motivation for team members, and to have a good break during the holiday. To be more active online in group chat and have open communication with the team. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Research on Performance Metrics and IPv4/6 | Charmi, Kylie, Larissa, Zaf | 24/07/2025 |
|  | Test Planning Documentation – Fedora | Thomas, Win, Nathan | 24/07/2025 |
|  | Defining Test Cases – Fedora | Thomas, Win, Nathan | 24/07/2025 |
|  | Developing Test Scripts/ Configurations | Thomas, Win, Nathan | 24/07/2025 |
|  | Installation of Fedora | Larissa, Zaf | 24/07/2025 |
|  | Validating Environment Setup | Win | 24/07/2025 |

Next Meeting

| Date: 24/07/2025 (Client and Mentor) |  | Time: 1PM |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | Start of RND Part 2 |  |
|  | Project status update |  |
| Action Items to be discussed in the next meeting: |  |  |