Team Meeting

| Client: | Raymond Lutui |  |
| --- | --- | --- |
| Project: | Network Performance Evaluation on Linux Based Operating Systems |  |
| Purpose: | Debrief after Mid-Semester Review and Discussion for Fedora OS |  |
| Meeting called by: | Thomas Robinson |  |
| Location: WZ701 | Date: 28/08/2025 | Time: 4:00pm – 5:00pm |
| QA: Larissa Goh | Version: 1.0 | Minutes Reviewed By: Thomas |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Thomas Robinson | Project Leader |
| Win Phyo | Project Member |
| Kylie Afable | Project Member |
| Zafar Azad | Project Member |
| Larissa Goh | Project Member |
| Charmi Patel | Project Member |
| Nathan Quai Hoi | Project Member |
| Absent |  |
| Names | Representing |

MINUTES DETAILS

| Minutes prepared by: Kylie Afable | Minutes circulation to: Project Team |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Roll Call of Attendees | Thomas | 2 minutes |
|  | Team Meeting Debrief | Thomas | 10 minutes |
|  | Raise issues and/or concerns | Thomas | 10 minutes |
|  | Discussion of any important topics brought to attention | Thomas | 15 minutes |
|  | Remaining Tasks Overview | Thomas | 10 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Kali Installation and Configuration | Kylie, Charmi | Completed |
|  | Reviewing Kali Installation and Configuration | Nathan, Larissa | Completed |
|  | Running Evaluation on Kali | Kylie, Charmi, Zaf | 04/09/2025 |
|  | Decoding the Logs | Win, Zaf | 04/09/2025 |
|  | Individual Reflective Report | All Team Members | 28/10/2025 |
|  | Organising the Portfolio Folders | Thomas | 28/10/2025 |
|  | Final Poster | All Team Members | 28/10/2025 |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | Kylie, Charmi, and Nathan completed setting up and configuring Kali OS on both routers. Completed 4 evaluation runs. |
|  | Decoding the logs and visualising the data. Planned to have client meeting next week for our graphs for Kali. |
|  | All team members should focus on doing the Individual Reflection Report in their own time. |
|  | Week 8 (a week after the midterm break), we will start doing our final poster. |
|  | A2 Poster: Take everything so far and compress it down to fit the poster. Full of information with little text or words. Task delegations will be discussed next team meeting: - Getting everyone involved - Refrain from using AI for any summarising |
|  | Team decided on finalising everything by at least week 10 to be fully prepared for mock presentation (Week 11 or 12) |
|  | Look into GitHub for version control and for our Portfolio folders. Also, on setting up hyperlinks for documents. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Running Evaluation on Kali | Kylie, Charmi, Zaf | 04/09/2025 |
|  | Decoding the Logs | Win, Zaf | 04/09/2025 |
|  | Individual Reflective Report | All Team Members | 28/10/2025 |
|  | Organising the Portfolio Folders | Thomas | 28/10/2025 |
|  | Final Poster | All Team Members | 28/10/2025 |

Next Meeting

| Date: 04/09/2025 (Client Meeting) |  | Time: 1:30pm |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | Kali Evaluation Running |  |
|  | Graphing Data |  |
|  | Starting Final Poster Layout |  |
| Action Items to be discussed in the next meeting: |  |  |