Team Meeting

| Client: | Raymond Lutui |  |
| --- | --- | --- |
| Project: | Network Performance Evaluation on Linux Based Operating Systems |  |
| Purpose: | Debrief after Mid-Semester Review and Discussion for Fedora OS |  |
| Meeting called by: | Thomas Robinson |  |
| Location: WZ701 | Date: 25/09/2025 | Time: 11:00pm – 2:00pm |
| QA: Larissa Goh | Version: 1.0 | Minutes Reviewed By: Thomas |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Thomas Robinson | Project Leader |
| Nathan Quai Hoi | Project Member |
| Absent |  |
| Names | Representing |
| Kylie Afable |  |
| Zafar Azad |  |
| Larissa Goh |  |
| Charmi Patel |  |
| Win Phyo |  |

MINUTES DETAILS

| Minutes prepared by: Nathan Quai Hoi | Minutes circulation to: Project Team |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Reinstall Ubuntu | Thomas, Nathan | 60 minutes |
|  | Run Evaluations | Thomas, Nathan | 120 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Graphing of Kali results | Nathan | Completed |
|  | Individual Reflective Report | All Team Members | 28/09/2025 |
|  | Poster draft | Nathan, Thomas | 26/09/2025 |
|  | Final Poster | All Team Members | 28/09/2025 |
|  | Organising the Portfolio Folders | Thomas | 28/10/2025 |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | Accidental deletion of Ubuntu data while moving files around in OneDrive. Thomas and Nathan went to reinstall and rerun evaluations. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Reinstall and Configuring Ubuntu | Thomas, Nathan | Completed |
|  | Running Evaluations (5) | Thomas, Nathan | Completed |
|  | Individual Reflective Report | All Team Members | 28/09/2025 |
|  | Poster draft | Nathan, Thomas | 26/09/2025 |
|  | Final Poster | All Team Members | 28/09/2025 |
|  | Organising the Portfolio Folders | Thomas | 28/10/2025 |

Next Meeting

| Date: 02/10/2025 |  | Time: 4:00pm |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
| Action Items to be discussed in the next meeting: |  |  |