Team Meeting

| Client: | Raymond Lutui |  |
| --- | --- | --- |
| Project: | Network Performance Evaluation on Linux Based Operating Systems |  |
| Purpose: | Debrief after Mock Presentation |  |
| Meeting called by: | Thomas Robinson |  |
| Location: WZ1101 | Date: 16/10/2025 | Time: 3:00pm – 4:00pm |
| QA: Larissa Goh | Version: 1.0 | Minutes Reviewed By: Thomas |

Meeting Attendees

| Attendees |  |  |
| --- | --- | --- |
| Names | Representing |  |
| Thomas Robinson | Project Leader |  |
| Win Phyo | Project Member |  |
| Kylie Afable | Project Member |  |
| Zafar Azad | Project Member |  |
| Larissa Goh | Project Member |  |
| Charmi Patel | Project Member |  |
| Nathan Quai Hoi | Project Member |  |
| Absent |  |  |
| Names |  | Representing |

MINUTES DETAILS

| Minutes prepared by: Charmi Patel, Win Phyo | Minutes circulation to: Project Team |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Roll Call of Attendees | Thomas | 2 minutes |
|  | Team Meeting Debrief | Thomas | 5 minutes |
|  | Raise issues and/or concerns | Thomas | 10 minutes |
|  | Discussion of any important topics brought to attention | Thomas | 15 minutes |
|  | Remaining Tasks Overview | Thomas | 10 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Intro/Team Members, Background, Rationale | Thomas | Completed |
|  | Objectives | Nathan | Completed |
|  | Methodology | Zaf | Completed |
|  | Quality Assurance | Larissa | Completed |
|  | Artefacts/Graphs | Win | Completed |
|  | Lessons Learnt | Charmi | Completed |
|  | Goals, Key Challenges | Kylie | Completed |
|  | Individual Reflective Report | All Team Members | 28/10/2025 |
|  | Organising the Portfolio Folders | Thomas | 28/10/2025 |
|  | Final Poster | All Team Members | 28/10/2025 |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | Recap of the Client Meeting Feedback: Poster: - Background to be kept very short. - Rationale should only be one sentence. - Goals should come first before the objective. - Objective should talk about the 3 OSes and the protocols, packet sizes, performance metrics, and 10 runs for each evaluation. - Remove Project Impact and replace with Functional/Non-Functional Requirements. Project Methodology - Minimal talking and possible assign Two People to talk three phases each - Possibly incorporate the explanation of phases with the boxes in the Figure - QA should only be discussed at high level - Just talk about the key challenges briefly (No need to explain deeply) Artefacts: - Do not need to talk about the graphs deeply unless the markers ask Lesson Learnt: - Remove Communication - Talk about the importance of Project methodology - BE BRIEF (key lessons learnt) - Ensure QR Code can be clearly seen (change background of it to not blend with the original background) - Don’t use TESTING but EVALUATION - Provide labels for the Figure |
|  | Delegated tasks for changing the format of the Final Poster sections and layout. Planned date for printing Final Poster: Monday NOV 3 |
|  | All Team members advised to shorten their script for the presentation. |
|  | Team members are also encouraged to start working on the Individual Reflective Report following the mentor’s advice. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Reformatting the Poster Layout | Larissa | 31/10/2025 |
|  | Poster: Requirements Section | Thomas & Win | 31/10/2025 |
|  | Poster: Shortening and Fixing up own sections | All team Members | 31/10/2025 |
|  | Individual Reflective Report | All Team Members | 28/10/2025 |
|  | Organising the Portfolio Folders | Thomas | 28/10/2025 |
|  | Final Poster | All Team Members | 28/10/2025 |

Next Meeting

| Date: 28 Oct 2025 |  | Time: 5 PM |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | Finalising Team Portfolio |  |
|  | Team Portfolio Final Submission |  |