Client/Mentor Meeting

| Client: | Raymond Lutui |  |
| --- | --- | --- |
| Project: | Network Performance Evaluation on Linux Based Operating Systems |  |
| Purpose: | Meeting with Client/Mentor to figure out what the project requires |  |
| Meeting called by: | Thomas Robinson |  |
| Location: WZ1101 | Date: 20/03/2025 | Time: 10:00am – 11:00am |
| QA: Larissa Goh | Version: 1.1 | Minutes Reviewed By: Thomas |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Thomas Robinson | Project Leader |
| Nathan Quai Hoi | Project Member |
| Win Phyo | Project Member |
| Zafar Azad | Project Member |
| Larissa Goh | Project Member |
| Charmi Patel | Project Member |
| Kylie Afable | Project Member |
| Daniel Vaipulu | Project Mentor |
| Raymond Lutui | Client |
| Absent |  |
| Names | Representing |

MINUTES DETAILS

| Minutes prepared by: Nathan Quai Hoi | Minutes circulation to: Project Team |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Introduction to attendees/stakeholders | Thomas | 5 minutes |
|  | Review of Project Background | Thomas | 10 minutes |
|  | Review of Project-related documents (Business Case, Project Charter) | Thomas | 5 minutes |
|  | Discussion of project organisational structure and communication channel | Thomas | 5 minutes |
|  | Discussion of project scope, time, cost, and goals/objective | Thomas | 10 minutes |
|  | Discussion of other important topics brought to attention | Thomas | 5 minutes |
|  | List of action items from meeting | Thomas | 5 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | Team member update: New team member – Kylie Afable |
|  | Project Overview – Set up Physical environment. We will be provided with 4 computers. 2 computers will have 2 network cards and will need to be configured as 2 routers. There will be three networks: - Network 1 – Sender to R1 - Network 2 – R1 to R2 - Network 3 – R2 to Receiver We were told to use Operating Systems similar to other groups which are: - Fedora, Ubuntu, Kali Linux Testing on IPv4 first on TCP and then UDP. IPv4 Testing members: - Win, Zaf, Thomas IPv6 Testing members: - Larissa, Kylie, Nathan, Charmi Project First Execution Direction We will need to have a log file to submit as well as the testing results/findings in an Excel file. After testing IPv4, we will need to notify mentor to meet with the client. If the client is satisfied with the results, we will continue onwards with IPv6 and carry out the evaluations for another OS. Note: We need to take account of the specifications of all hardware and equipment. The speed of the routers does matter in the performance testing. Note: We need to use the equipment given to carry out all the testing. It cannot be taken home. Note: Must use the tools specified for the network testing. |
|  | Project Proposal, Methodology, Documents Mentor told us that we need to have project methodology set first. Have a table of three project methodologies and make a comparison between advantages and challenges of each. Write down the justification or reasoning behind the chosen methodology/approach. We may need to research SDLC (Software Development Life Cycle). A method/approach where we need to go back to the previous phase to review/retest. MUST know the reason for choosing the approach. Note: Our project does not require a Business Case. |
|  | Team meeting schedules We will have a weekly mentor/client meeting before the submission of the Project Proposal. After the submission of Project Proposal, we will have a meeting with the mentor/client every fortnight. |
|  | Project Costs For estimate of project cost, we need to account for all the costs of equipment, labour, and any expense incurred related to the project. They must be realistic. We need to have references for the costs with reliable sources. |
|  | We were told to add Mentor and Client into Teams group. The mentor will add the AUT IT technician for us to communicate and find out more information on the specifications of the hardware, and when we can use the equipment for testing. |
|  | Reminder of the Project Proposal due date on 4th of April 11:59pm. Presentation the following week after the submission of the Project Proposal. The Project Proposal should only be 10 pages, and any other documents should be attached in the Appendix. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |

For Summary of Action Items, please refer to the Team Meetings.

Next Meeting

| Date: 27/03/2025 |  | Time: 10:00am |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | Project methodology |  |
|  | Project Proposal update |  |
|  | Any questions regarding the project. Challenges? |  |