Client Meeting

| Client: | Raymond Lutui |  |
| --- | --- | --- |
| Project: | Network Performance Evaluation on Linux Based Operating Systems |  |
| Purpose: | Client update on the evaluation runs and data/graphs |  |
| Meeting called by: | Thomas |  |
| Location: WZ1101 | Date: 05/06/2025 | Time: 12:00pm – 1:00pm |
| QA: Win Phyo | Version: 1.1 | Minutes Reviewed By: Thomas |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Thomas Robinson | Project Leader |
| Win Phyo | Project Member |
| Nathan Quai Hoi | Project Member |
| Raymond Lutui | Client |
| Absent |  |
| Names | Representing |
| Larissa Goh | Project Member |
| Zafar Azad | Project Member |
| Charmi Patel | Project Member |
| Kylie Afable | Project Member |
| Daniel Vaipulu | Project Mentor |

MINUTES DETAILS

| Minutes prepared by: Larissa Goh (via recording) | Minutes circulation to: Project Team |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Ubuntu Evaluation Data Run through | Thomas | 25 minutes |
|  | Bash scripts and execution procedures | Thomas | 15 minutes |
|  | Raise issues/concerns | Thomas | 10 minutes |
|  | Discuss IPv4 results | Thomas | 10 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | All the data graph trends are expected outcomes. - Suggested to use 120k packets per second rate as the optimal The throughput shouldn’t be linear. |
|  | Discussion on the confidence of interval 95%: Client told us to calculate them based on the data. |
|  | Decided to rerun the Ubuntu Evaluation on both TCP and UDP: - Packet rate of 120k packets per second |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Rerun 120k packets rate | Thomas, Win, Nathan | 06/06/2025 |
|  | Email Raymond the data and graphs | Nathan | 06/06/2025 |

Next Meeting

| Date: 19/06/2025 |  | Time: 11:00am |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | Final Ubuntu Data Evaluation |  |
|  | Fedora Evaluation |  |