Client/Mentor Meeting

| Client: | Raymond Lutui |  |
| --- | --- | --- |
| Project: | Network Performance Evaluation on Linux Based Operating Systems |  |
| Purpose: | Meeting with Mentor/Client for Project Progress Update |  |
| Meeting called by: | Thomas Robinson |  |
| Location: WZ902 | Date: 14/08/2025 | Time: 1:30pm – 2:00pm |
| QA: Larissa Goh | Version: 1.1 | Minutes Reviewed By: Thomas |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Thomas Hugh Robinson | Project Leader |
| Nathan Quai Hoi | Project Member |
| Win Phyo | Project Member |
| Zafar Azad | Project Member |
| Larissa Goh | Project Member |
| Charmi Patel | Project Member |
| Kylie Afable | Project Member |
| Daniel Vaipulu | Project Mentor |
| Raymond Lutui | Client |
| Absent |  |
| Names | Representing |

MINUTES DETAILS

| Minutes prepared by: Charmi Patel | Minutes circulation to: Project Team |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Roll call of attendees | Thomas | 2 minutes |
|  | Discuss project status and next steps | Thomas | 5 minutes |
|  | Rate issues and/or concerns | Thomas | 15 minutes |
|  | Discussion of any important topics brought to attention | Thomas | 15 minutes |
|  | Discussion of any indirectly relevant (“parked”) items | Thomas | 5 minutes |
|  | List of actions items from meeting | Thomas | 2 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | Graphing: - Verified A2 Poster Graphs: There will be five graphs. - Fedora data and graphs are good, displaying patterns that are comparable to Ubuntu's. - Keep graphing Fedora and Ubuntu statistics. |
|  | Data Validation: Checking the Confidence Interval is necessary. It can be necessary to double-check the accuracy of Ubuntu data. The size of the graph should be sufficient to display all of the data. |
|  | Kali OS Installation: Planned for next week. Assigned: Charmi and Kylie. |
|  | Evaluation Runs: As per client request, five evaluation runs will be carried out to ensure reliable performance data. Assigned to: Charmi, Kylie, Nathan, Zaf, and Larissa Graphing Responsibilities: The graphs will be made and checked to ensure accuracy, clarity, and proper formatting for the A2 poster. Assigned to: Win Phyo, Nathan, Larissa |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Individual reflective report | All Team Members | 28/10/2025 |
| 2. | Graphing Responsibilities | Win, Nathan, Larissa | 21/08/2025 |
| 3. | Documentation & Poster | Thomas, Win, Zaf | 28/10/2025 |
| 4. | Kali installation | Charmi, Kylie | 21/08/2025 |

Next Meeting

| Date: 04/09/2025 |  | Time: 1:30pm |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | Update on Kali testing |  |