Team Meeting

| Client: | Raymond Lutui |  |
| --- | --- | --- |
| Project: | Network Performance Evaluation on Linux Based Operating Systems |  |
| Purpose: | Team meeting (debrief), and meeting with Ramon |  |
| Meeting called by: | Thomas Robinson |  |
| Location: Online | Date: 03/04/2025 | Time: 2:00pm – 3:00pm |
| QA: Larissa Goh | Version: 1.1 | Minutes Reviewed By: Thomas |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Thomas Robinson | Project Leader |
| Win Phyo | Project Member |
| Zafar Azad | Project Member |
| Larissa Goh | Project Member |
| Absent |  |
| Names | Representing |
| Charmi Patel | Project Member |
| Kylie Afable | Project Member |
| Nathan Quai Hoi | Project Member |

MINUTES DETAILS

| Minutes prepared by: Win Phyo | Minutes circulation to: Project Team |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Roll Call of Attendees | Thomas | 2 minutes |
|  | Team Meeting Debrief | Thomas | 5 minutes |
|  | Rate issues and/or concerns | Thomas | 15 minutes |
|  | Discussion of any important topics brought to attention | Thomas | 15 minutes |
|  | Remaining Tasks Overview | Thomas | 10 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Presentation PowerPoint | Charmi, Kylie | 02/04/2025 (Extended) |
|  | Terms of Reference | Thomas | Completed |
|  | Clarification of some Documents | Thomas | Completed |
|  | Milestone Report | Larissa | Completed |
|  | Meeting Minutes | Win | Completed |
|  | Rationale | Nathan | Completed |
|  | Project Methodology | Zaf | Completed |
|  | Labor Breakdown | Larissa | Completed |
|  | Work Breakdown Structure | Win, Thomas | Completed (Draft) |
|  | Completion of Proposal | All Members | 04/04/2025 (Extended) |
|  | Proposal Document Submission | Thomas | 04/04/2025 (Extended) |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | Team leader contacted IT Senior Technician Ramon Lewis for status on hardware needed. |
|  | Met with Ramon to talk about the project and provide information for our hardware. Ramon showed us which workstations were assigned to our team. Received the General Rules of dos and don’ts of the WZ701 Lab. Ramon needed someone the next day to help with carrying the hardware to WZ701 – Win volunteered. |
|  | Set to complete and finalise the Proposal document before midnight of April 6 for submission. |
|  | Delegated tasks for members to implement the feedback and complete the unfinished sections of the proposal document. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Hardware setup | Win | 04/04/2025 |
|  | Edit layout of the Proposal doc | All Team Members | 06/04/2025 |
|  | Requirement Analysis Matrix (RTM) | Thomas | 06/04/2025 |
|  | Quality Assurance Plan | Larissa, Kylie, Charmi | 06/04/2025 |
|  | Change Management Plan | Zaf, Charmi | 06/04/2025 |
|  | Communication Stakeholder Register | Kylie, Win, Thomas | 06/04/2025 |
|  | WBS and Gantt Chart | Nathan, Win, Zaf | 06/04/2025 |
|  | Network Diagram details (IP addresses) | Nathan | 06/04/2025 |
|  | Estimated Cost Breakdown Structure | Larissa, Charmi | 06/04/2025 |
|  | Fixing Scope Statement (R1: to R1.) | Kylie | 06/04/2025 |
|  | Project Methodology | Zaf, Thomas | 06/04/2025 |
|  | Completion of Proposal | All Team Members | 06/04/2025 |
|  | Proposal Document Submission | Thomas | 06/04/2025 |
|  | Completing Presentation Slides | All Team Members | 10/04/2025 |

Next Meeting

| Date: 07/04/2025 |  | Time: 7:00pm |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | Mock Presentation |  |
|  | Final PowerPoint Review and Feedback |  |