Team Meeting

| Client: | Raymond Lutui |  |
| --- | --- | --- |
| Project: | Network Performance Evaluation on Linux Based Operating Systems |  |
| Purpose: | Proposal Presentation Preparation/ Rehearsal |  |
| Meeting called by: | Thomas Robinson |  |
| Location: Online | Date: 07/04/2025 | Time: 7:00pm – 8:30pm |
| QA: Larissa Goh | Version: 1.1 | Minutes Reviewed By: Thomas |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Thomas Robinson | Project Leader |
| Nathan Quai Hoi | Project Member |
| Win Phyo | Project Member |
| Zafar Azad | Project Member |
| Larissa Goh | Project Member |
| Charmi Patel | Project Member |
| Kylie Afable | Project Member |
| Absent |  |
| Names | Representing |

MINUTES DETAILS

| Minutes prepared by: Win Phyo | Minutes circulation to: Project Team |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Roll Call of Attendees | Thomas | 2 minutes |
|  | Proposal Presentation Progress | Thomas | 5 minutes |
|  | Proposal Presentation Rehearsal | Thomas | 45 minutes |
|  | Remaining Tasks Overview | Thomas | 10 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Hardware setup | Win | Completed |
|  | Edit layout of the Proposal doc | All Team Members | Completed |
|  | Requirement Analysis Matrix (RTM) | Thomas | Completed |
|  | Quality Assurance Plan | Larissa, Kylie, Charmi | Completed |
|  | Change Management Plan | Zaf, Charmi | Completed |
|  | Communication Stakeholder Register | Kylie, Win, Thomas | Completed |
|  | WBS and Gantt Chart | Nathan, Win, Zaf | Completed |
|  | Network Diagram details (IP addresses) | Nathan | Completed |
|  | Estimated Cost Breakdown Structure | Larissa, Charmi | Completed |
|  | Fixing Scope Statement (R1: to R1.) | Kylie | Completed |
|  | Project Methodology | Zaf, Thomas | Completed |
|  | Completion of Proposal | All Team Members | Completed |
|  | Proposal Document Submission | Thomas | Completed |
|  | Completing Presentation Slides | All Team Members | 10/04/2025 |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | Decision on completing the presentation slides in our own time |
|  | Rehearsed twice, with timing and concluded that we need to revise our scripts since it is very tight with the time duration limit of 10 minutes. |
|  | Decided that we should do one more run before the presentation to make sure everyone is ready and prepared. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Complete Proposal presentation slides | All Team Members | 10/04/25 |
|  | Book Room in WA Library | Larissa | 08/04/25 |

Next Meeting

| Date: 10/04/2025 |  | Time: 9:30am |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | In-person Proposal Presentation Rehearsal |  |
|  | Real Proposal Presentation with Client and Moderator |  |