Team Meeting

| Client: | Raymond Lutui |  |
| --- | --- | --- |
| Project: | Network Performance Evaluation on Linux Based Operating Systems |  |
| Purpose: | Ubuntu Test Execution |  |
| Meeting called by: | Thomas Robinson |  |
| Location: WZ701 | Date: 08/05/2025 | Time: 2:00pm – 4:00pm |
| QA: Larissa Goh | Version: 1.1 | Minutes Reviewed By: Thomas |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Thomas Robinson | Project Leader |
| Nathan Quai Hoi | Project Member |
| Win Phyo | Project Member |
| Zafar Azad | Project Member |
| Larissa Goh | Project Member |
| Charmi Patel | Project Member |
| Kylie Afable | Project Member |
| Absent |  |
| Names | Representing |

MINUTES DETAILS

| Minutes prepared by: Win Phyo | Minutes circulation to: Project Team |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Roll Call of Attendees | Thomas | 2 minutes |
|  | Team Tasks allocation | Thomas | 15 minutes |
|  | Working on Tasks | Thomas | 1 hour |
|  | Remaining Tasks Overview | Thomas | 30 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Ubuntu Network Configuration | Nathan, Win, Thomas | Completed |
|  | Evaluation Script | Thomas, Win, Nathan | Completed |
|  | Ubuntu IPv4 Evaluation Runs | Thomas, Win, Nathan | Extended |
|  | Sample Graphing Mock Data | Larissa, Zaf, Charmi, Kylie | Extended |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | IPv4 Team – Configuration of the computers - Initial setup using NTP server - There were errors, and the NTP server wasn’t working - Look for alternative (Chrony) Planned: Evaluating IPv4 on TCP and UDP using scripts Decided to troubleshoot the issues and redo the evaluation |
|  | IPv6 Team – Analysing mock data - Graphing mock data Thomas logged using his home setup - Look into other tools such as MATLAB, Python Scripts (Excel) as well |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Setting Up Chrony NTP | Win Phyo | 15/05/2025 |
|  | Sample Graphing Mock Data | IPv6 Team | 15/05/2025 |
|  | IPv4 TCP run | Nathan, Win, Thomas | 15/05/2025 |
|  | IPv4 UDP run | Nathan, Win, Thomas | 15/05/2025 |

Next Meeting

| Date: 15/05/2025 |  | Time: 12:00pm |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | IPv4 Test Execution |  |
|  | Proposal Feedback Changes Implementation |  |