Team Meeting

| Client: | Raymond Lutui |  |
| --- | --- | --- |
| Project: | Network Performance Evaluation on Linux Based Operating Systems |  |
| Purpose: | Project Final Poster Update and Task allocation |  |
| Meeting called by: | Thomas Robinson |  |
| Location: Online | Date: 15/10/2025 | Time: 5:00pm – 6:00pm |
| QA: Larissa Goh | Version: 1.1 | Minutes Reviewed By: Thomas |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Thomas Robinson | Project Leader |
| Win Phyo | Project Member |
| Kylie Afable | Project Member |
| Zafar Azad | Project Member |
| Larissa Goh | Project Member |
| Charmi Patel | Project Member |
| Nathan Quai Hoi | Project Member |
| Absent |  |
| Names | Representing |

MINUTES DETAILS

| Minutes prepared by: Charmi Patel, Win Phyo | Minutes circulation to: Project Team |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Roll Call of Attendees | Thomas Robinson | 2 minutes |
|  | Team Meeting Debrief | Thomas Robinson | 10 minutes |
|  | Raise issues and/or concerns | Thomas | 10 minutes |
|  | Discussion of any important topics brought to attention | Thomas | 15 minutes |
|  | Remaining Tasks Overview | Thomas Robinson | 20 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Combined Data Graphing | Nathan | Completed |
|  | Individual Reflective Report | All Team Members | 28/10/2025 |
|  | Organising the Portfolio Folders | Thomas | 28/10/2025 |
|  | Final Poster | All Team Members | 28/10/2025 |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | Discussion on Poster update. Things to Do: Issue log (review). Meeting minutes (make sure up to date and link up). Overall, review all documentation and make sure everything is there and up to date. Continue working on individual reflective reports. Complete Portfolio. |
|  | Team leader delegated tasks to team members in terms of working on the Final Poster. We also split the presentation roles for each member for their own part as well. The Summary of Action items remain the same since we have not finalised the entire final poster yet. All team members are encouraged to continue working on their section before the initial deadline on Oct 23rd. |
|  | Team leader advised the entire team to know more than just their own section but have a full understanding of the entire project. |
|  | Team has decided to get review and feedback from Mentor (Daniel) after Oct 23rd to ensure there is enough time for changes before Final Poster Submission. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Intro/Team Members, Background, Rationale | Thomas | 23/10/2025 |
|  | Objectives | Nathan | 23/10/2025 |
|  | Methodology | Zaf | 23/10/2025 |
|  | Quality Assurance | Larissa | 23/10/2025 |
|  | Artefacts/Graphs | Win | 23/10/2025 |
|  | Lessons Learnt | Charmi | 23/10/2025 |
|  | Goals, Key Challenges | Kylie | 23/10/2025 |
|  | Individual Reflective Report | All Team Members | 28/10/2025 |
|  | Organising the Portfolio Folders | Thomas | 28/10/2025 |
|  | Final Poster | All Team Members | 28/10/2025 |

Next Meeting

| Date: 16/10/2025 |  | Time: 3:00pm |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | Debrief after mock presentation on Final Poster. |  |
|  | Delegate tasks and update team members with project progress. |  |