Team Meeting

| Client: | Raymond Lutui |  |
| --- | --- | --- |
| Project: | Network Performance Evaluation on Linux Based Operating Systems |  |
| Purpose: | Discussion of Status Report |  |
| Meeting called by: | Thomas Robinson |  |
| Location: Voice Call | Date: 28/05/2025 | Time: 7:00pm – 8:30pm |
| QA: Larissa Goh | Version: 1.0 | Minutes Reviewed By: Thomas |

Meeting Attendees

| Attendees |  |
| --- | --- |
| Names | Representing |
| Thomas Robinson | Project Leader |
| Nathan Quai Hoi | Project Member |
| Win Phyo | Project Member |
| Zafar Azad | Project Member |
| Larissa Goh | Project Member |
| Charmi Patel | Project Member |
| Kylie Afable | Project Member |
| Absent |  |

MINUTES DETAILS

| Minutes prepared by: Kylie Afable | Minutes circulation to: Project Team |
| --- | --- |

Agenda

| # | Agenda Item Description | Owner | Time Allotted |
| --- | --- | --- | --- |
|  | Roll Call of Attendees | Thomas | 2 minutes |
|  | D-ITG Testing Update | Thomas | 18 minutes |
|  | Status Report Progress | Thomas | 40 minutes |
|  | Remaining Tasks Overview | Thomas | 30 minutes |

Open Action Items/Action Items from the Previous Meeting

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |

Discussion and Decisions

| # | Discussion and Decisions |
| --- | --- |
|  | D-ITG testing updates review - Able to receive 10 different runs at once but some finish earlier while some finish later. |
|  | Discussed Status Requirements: - Once errors in the proposal have been corrected, most of the first section in the proposal can be copied and pasted into the status report. - Discussed how we will maintain the 5 slides. - The executive summary needs to be modified and can be copied and pasted into the status report. - Can modify the budget off the summary. - Revising the budget - we can take out a mouse, monitor, and gigabit adapters because we have two extras. |
|  | Proposal errors: - Project Status, Risks, and Project Overview should be summarised into one paragraph. - Add major milestones back to WBS - Edit dates on the schedule and milestones |
|  | Finalised what needs to be done: - Status report. - Editing Proposal; Project Objective, Project Schedule, WBS, Gantt Chart, Status, Milestones, Contribution, Recommendations, and Executive Summary. |

Summary of Action Items

| # | Action Item Description | Owner | Expected Completion Date |
| --- | --- | --- | --- |
|  | Team contribution | Thomas, Kylie | 28/05/2025 |
|  | Finalising proposal | Thomas, Win, Nathan, Larissa | 29/05/2025 |
|  | Status report | Zaf, Charmi | 29/05/2025 |

Next Meeting

| Date: 29/05/2025 |  | Time: 12:00pm |
| --- | --- | --- |
| Discussion points for the next meeting: |  |  |
|  | Discuss first set of IPv4 test results with mentor and client |  |
| Action Items to be discussed in the next meeting: |  |  |