## Slide 1: Project Proposal
Network Performance Evaluation
of Linux Based Operating Systems in a Physical Environment
CLIENT: DR RAYMOND LUTUI
MENTOR: DANIEL VAIPULU

## Slide 2: Executive summary
The project compares the network performance of three Linux distributions: Ubuntu, Fedora, and Kali Linux. The study will concentrate on IPv4 and IPv6, utilizing both TCP and UDP protocols. Performance indicators include throughput, latency, packet loss, and jitter. Data on critical metrics will be collected using tools such as iPerf and D-ITG. The project's goal is to provide insights into picking the best Linux distribution for various network settings.

## Slide 3: rationale
Purpose: To assess the network performance of IP several Linux-based operating systems, with a focus on Ubuntu, Fedora, and Kali.
Importance: As open-source operating systems become more popular in the workplace and among individuals, understanding their network performance is critical for organizations to make educated decisions.
Goal: Provide empirical data on how each operating system performs under various network situations, allowing enterprises to optimize their networks.

## Slide 4: Project objectives
Evaluate Ubuntu, Fedora, and Kali Linux on IPv4 and IPv6 using both TCP and UDP.
Tool Integration: Use networking tools such as iPerf and D-ITG to collect accurate performance data on the four matrices: throughput, latency, packet loss, and jitter
Automation: Write scripts to automate performance testing and data collection.
Client Feedback: Regularly show outcomes to the client to ensure that the project meets their expectations.

## Slide 5: Project scope
Operating Systems Tested: Ubuntu, Fedora, and Kali Linux. Network evaluation includes testing of IPv4 and IPv6, as well as TCP and UDP protocols.
Performance Metrics: Consider throughput, latency, and packet loss across different operating systems.
Tools used for performance evaluation include iPerf and D-ITG.
Timeline: Evaluation and reporting throughout three main revisions (Ubuntu, Fedora, and Kali).

## Slide 6: Project management methodology
Hybrid Approach: A combination of Waterfall and Agile methods.
Phases 1 and 2 (Waterfall) include initial planning, investigation, and analysis.
Phases 3 and 4 (Agile) include iterative design, testing, and feedback for each Linux distribution (Ubuntu, Fedora, and Kali).
Phase 5 (Waterfall) includes final evaluation, report generation, and presentation.
Benefits include combining organized project planning with flexible iterative testing to ensure thorough review and timely adjustments.

## Slide 7: Team contract & schedule
Team Contract: Team Schedule:
Planning Phase:
Analysis Phase:
Design Phase:
Execution Phase:

## Slide 8: Risk register
Identified Risks:
Long distances between team members: Possible delays due to travel logistics.
Unsuitable operating systems: Incorrect OS selection causes incompatibility.
Hardware issues: Failures in essential hardware that affect testing.
Mitigation strategies include regular backups, early hardware testing, and software compatibility checks.

## Slide 9: Issue register
Issue Log:
Delay in meeting with customer and mentor resulted in project delays.
D-ITG Compatibility Issues: D-ITG cannot be compiled from source on Fedora.
Cancelled meeting due to transportation concerns, affecting team alignment.
Current Status: Issues are being actively handled by the team and the customer.

## Slide 10: Project plan
Project Milestones: Milestone 1: Project Proposal (04/04/2025) Milestone 2: Mid-Term Review (06/06/2025) Milestone 3: Completion of Ubuntu Evaluation - Milestone 4: Complete Fedora Evaluation - Milestone 5: Kali Evaluation Completion - Milestone 6: Final Poster Submission -

## Slide 11: references