# QA Phase Entry/Exit Log

Prepared by Larissa Goh | Verified by Thomas, Nathan, & Win

| Phase | Iteration # | Entry Date | Exit Criteria | Exit Date | Requires Client Approval? | Client Approval Date | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Requirement Analysis | 0 | 03/03 | - Proposal submitted including all completed artefacts. - Client approval obtained. | 11/04 | Y | Verbal approval obtained from Raymond on 11/04 to continue our project. |  |
| Test Planning (Ubuntu) | 1 | 12/04 | - Upskilling completed (tools, commands, data handling). - Data storage defined. - OS Methodology completed. | 26/04 | N |  |  |
| Test Case Development (Ubuntu) | 1 | 26/04 | - Test script created. - Dry runs completed without errors - Bugs are logged - Configuration checklists created. | 26/04 | N |  | Trialling different packets-per-second to find the optimal amount for evaluations. |
| Test Environment Setup (Ubuntu) | 1 | 26/04 | - Environment configured using configuration checklists. Completed and peer reviewed. | 08/05 | N |  | Delayed due to unforeseen errors in time configuration for computers. Configured Chrony NTP server for time synchronisation. |
| Test Execution (Ubuntu) | 1 | 08/05 | - Runs completed. - Logs captured and decoded. - Graphs generated. - Client approval obtained. | 06/06 | Y | Approval obtained from Raymond via email on 06/06 | Team emailed Raymond with data graphs for approval. |
| Test Planning (Fedora) | 2 | 07/06 | - Upskilling completed (tools, commands, data handling). - Data storage defined. - OS Methodology completed. |  | N |  |  |
| Test Case Development (Fedora) | 2 | 17/07 | - Test script created. - Dry runs completed without errors - Bugs are logged - Configuration checklists created. | 24/07 | N |  |  |
| Test Environment Setup (Fedora) | 2 | 17/07 | - Environment configured using configuration checklists. Completed and peer reviewed. | 24/07 | N |  |  |
| Test Execution (Fedora) | 2 | 25/07 | - Runs completed. - Logs captured and decoded. - Graphs generated. - Client approval obtained. | 14/08 | Y | Verbal approval obtained from Raymond on 14/08 | Team displayed data graphs side to side for Fedora and Ubuntu for approval. |
| Test Planning (Kali) | 3 | 14/08 | - Upskilling completed (tools, commands, data handling). - Data storage defined. - OS Methodology completed. | 21/08 | N |  |  |
| Test Case Development (Kali) |  | 21/08 | - Test script created. - Dry runs completed without errors. - Bugs are logged. - Configuration checklists created. |  | N |  |  |
| Test Environment Setup (Kali) | 3 | 21/08 | - Environment configured using configuration checklists. Completed and peer reviewed. | 28/08 | N |  |  |
| Test Execution (Kali) | 3 | 28/08 | - Runs completed. - Logs captured and decoded. - Graphs generated. - Client approval obtained. | 04/09 | Y | Verbal approval obtained from Raymond on 04/09 | Team displayed data graphs side to side for all Linux operating systems for approval. |
| Test Closure | 0 | 04/29 | - Raw data Excel sheet completed. - Poster completed. - Final status report completed. | 28/10 | Y |  |  |